## Slide 1: Proposal: GitOps-Based Kubernetes Deployments with Argo CD
Improving Deployment Traceability, Visibility and Operational Efficiency
PLATFORM ENGINEERING · ARCHITECTURE REVIEW
Internal technical proposal · October 2026
Git
desired state
Argo CD
reconciler
Kubernetes
runtime
Notes: PURPOSE OF THIS SLIDE Set the frame for an architecture review. This is a proposal to evaluate a GitOps operating model for Kubernetes deployments, not a request to adopt a tool wholesale. WHAT TO SAY "Today GitHub Actions both builds our software and deploys it to Kubernetes. We have a recurring problem proving, after the fact, what was deployed, by whom, and when. I'm proposing we keep GitHub Actions for CI, add Argo CD as the delivery layer, and make Git the declared source of truth for desired state. I'm asking for a limited POC, not a full migration." KEY POINTS - The three icons on the right are the core idea: Git holds desired state, Argo CD reconciles, Kubernetes is the runtime. - Position this as a change in operating model (pipeline-driven deployment to continuous reconciliation), not 'a new deployment tool'. LIKELY QUESTIONS - "Is this a decision meeting?" Answer: no. The ask at the end is approval of a time-boxed POC with defined validation criteria. - "Who is this for?" Platform/DevOps, architects and engineering managers; the traceability problem affects all of them.

## Slide 2: Executive Summary
From pipeline-driven deployments to a GitOps operating model
Today
GitHub Actions builds and deploys to Kubernetes. Evidence is scattered and CI logs expire after ~60 days.
Problem
Deployment traceability depends on temporary logs and manual screenshots collected per deployment.
Proposal
Keep GitHub Actions for CI. Add Argo CD as the GitOps CD layer, with Git as the desired state.
Expected
Git-based history, a central deployment view, drift detection and simpler rollback.
Next step
A limited POC with 1–2 applications, validated against defined criteria before any wider rollout.
Notes: WHAT THE SLIDE MEANS A one-slide version of the whole argument: current model, problem, proposal, expected improvement, and the ask. WHAT TO SAY "Today the pipeline pushes to the cluster. When someone later asks who approved a production release, which version it was, and when it went out, we reconstruct the answer from GitHub Actions, Harbor and Kubernetes, and we screenshot it because CI logs only live for roughly 60 days. The proposal keeps CI exactly where it is and moves the delivery step to Argo CD, driven by a GitOps repository. The ask is a limited POC." TECHNICAL DETAILS - 'Expected' benefits are expectations to be validated in the POC, not guarantees. Say so explicitly. - Argo CD gives deployment visibility and GitOps history. It does not by itself provide formal compliance retention (covered on slides 8 and 14). LIKELY QUESTIONS - "What does it cost us?" A new platform component to run (see Q&A on operational overhead) plus training and repository standards. The POC is designed to measure this. - "Is the ~60 days exact?" It is the approximate GitHub Actions log retention we observe today; confirm the exact setting before presenting externally. HOW TO AVOID EXAGGERATING Do not say Argo CD 'solves auditing'. Say it moves deployment facts into Git and a central view, which makes evidence easier to produce, and that formal retention still needs organizational policy.

## Slide 3: Current Deployment Architecture
GitHub Actions owns both CI and the deployment to Kubernetes
Developer
commit / PR
GitHub
source repo
GitHub Actions
CI + deploy
Harbor
image registry
Kubernetes
runtime
Approval gate
Deploy step runs inside the CI pipeline
Evidence is split across GitHub Actions, Harbor and Kubernetes
One pipeline carries both CI and deployment responsibilities
Notes: WHAT THE SLIDE MEANS This is the as-is flow: Developer, GitHub, GitHub Actions (build, test, image), Harbor, Kubernetes. The dashed orange outline highlights that the same workflow that builds the software also performs the deployment. WHAT TO SAY "GitHub Actions is doing two jobs. It is our CI system and it is our deployment mechanism. The approval gate sits in the pipeline, and the deploy step pushes to the cluster. That is a legitimate and common model; the issue is what it leaves behind as evidence." IMPORTANT NOTE FOR THE PRESENTER The brief says approval currently happens in the deployment pipeline. I have drawn it as an approval gate on GitHub Actions. Confirm the exact mechanism (for example GitHub Environments with required reviewers) and adjust the label if it differs. TECHNICAL DETAILS - Harbor stores the image built by CI. Kubernetes pulls it at deploy time; the orange line shows the pipeline-driven deploy path. - In this model the pipeline needs credentials that can change the cluster. That is worth noting for security reviewers; under pull-based GitOps the cluster-side controller holds that access instead. LIKELY QUESTIONS - "Is this broken?" No. It works. The gap is traceability and long-term evidence, not deployment capability. - "Could we fix this inside GitHub Actions?" Partly, e.g. exporting logs or artifacts to long-term storage. That addresses retention of CI output but not continuous state comparison or a central runtime view. Be honest that it is an alternative to evaluate.

## Slide 4: Current Pain Points
Short-lived CI logs make deployment evidence a manual task
~60-day GitHub Actions log retention
Manual screenshot collection
Evidence stored separately
Historical deployment investigation becomes difficult
Questions that become hard to answer
“Who approved?”
“What version?”
“When deployed?”
“Which image?”
“Which environment?”
Notes: WHAT THE SLIDE MEANS The left column is the causal chain; the right column is what it costs us in practice. WHAT TO SAY "GitHub Actions logs are kept for roughly 60 days. Because deployment evidence matters for longer than that, we manually capture screenshots for each deployment: the approval, the workflow run, the image in Harbor, the status. That evidence ends up stored separately from the systems that produced it. Months later, answering a simple question means piecing it together." TECHNICAL DETAILS - The evidence sources are different systems with different retention and different identifiers: workflow run, image tag/digest in Harbor, resources in Kubernetes. - Screenshots are a point-in-time proxy for evidence. They are labour-intensive, easy to miss, and hard to search. LIKELY QUESTIONS - "Can we simply raise GitHub Actions retention?" Depending on plan and settings, retention may be configurable, and artifacts/logs could be exported. That is a valid mitigation to compare in the POC. It still leaves evidence fragmented and does not show live state or drift. - "How often does this actually hurt?" Have a recent real example ready from audits or incidents; concrete anecdotes land better than the diagram. HOW TO AVOID EXAGGERATING The problem is operational friction and weak traceability, not that we are non-compliant today. Do not imply an audit failure.

## Slide 5: Why This Matters
Every symptom traces back to one root cause
Evidence depends on temporary CI logs
Manual effort
Audit investigation effort
Fragmented deployment information
Dependency on CI logs
No centralized deployment view
Hard historical troubleshooting
Hard to detect Kubernetes drift
Notes: WHAT THE SLIDE MEANS A hub-and-spoke impact diagram. The hub is the root cause; each box is an operational consequence. WHAT TO SAY "These seven impacts look separate but share a cause: our record of what was deployed lives mostly in temporary CI logs plus manual screenshots. There is no durable, central record of desired state versus actual state." TECHNICAL DETAILS - Manual effort and audit investigation effort are time costs for developers and DevOps. - Fragmented information and no central view come from the three-system split (GitHub Actions, Harbor, Kubernetes). - Drift: with push-based deployment, the pipeline acts once. Nothing continuously compares what the pipeline deployed against what is now in the cluster, so manual changes can go unnoticed. LIKELY QUESTIONS - "Can you quantify the effort?" Not yet. The POC includes a step to measure operational effort (slide 18), so we can replace estimates with data. Do not invent hours. - "Is drift actually happening?" We have limited visibility, which is itself the finding. The POC will show whether drift exists in the pilot applications. HOW TO AVOID EXAGGERATING Keep to 'limited visibility' rather than 'we have rampant drift'.

## Slide 6: Proposed GitOps Architecture
CI builds and publishes. CD reconciles Kubernetes to the state declared in Git
CI · GitHub Actions
CD · Argo CD (GitOps)
Application Repo
source code
GitHub Actions
build · test · scan
Harbor
image registry
Kubernetes pulls the image from Harbor at deploy time
CI = GitHub Actions
Registry = Harbor
CD = Argo CD
Desired state = Git
Runtime = Kubernetes
GitOps Repository
desired state
Argo CD
detect · compare · sync
Kubernetes
DEV · QA · UAT · PROD
commit / PR: new image tag
Notes: WHAT THE SLIDE MEANS This is the central slide. The top band is CI (GitHub Actions). The bottom band is CD (Argo CD). They are connected only by a Git change: CI writes the new image tag into the GitOps repository, and that is the end of CI's responsibility. WHAT TO SAY "The key change is the orange arrow. Today the pipeline pushes to the cluster. In the proposed model, the pipeline's last act is to update desired state in Git. Argo CD, running against the cluster, watches that repository, compares it with live state, and synchronizes. CI never touches the cluster." TECHNICAL DETAILS - Two repositories (or two clearly separated paths): the Application Repository holds source code; the GitOps Repository holds Kubernetes manifests, Helm values or Kustomize overlays per environment. - GitHub Actions still does checkout, build, unit tests, security scanning, image build, and push to Harbor. A new final step commits (or opens a PR) against the GitOps repository with the new image tag. - Argo CD does not build images and does not pull from Harbor itself. It applies manifests; Kubernetes then pulls the image from Harbor, as it does today. - Terminology to keep consistent: CI = GitHub Actions; Registry = Harbor; GitOps/CD = Argo CD; desired state = Git; runtime = Kubernetes. LIKELY QUESTIONS - "Why a separate GitOps repo?" Separates deployment changes from application code history, allows different access control and review rules, and avoids CI-triggered loops. Single-repo setups are possible; decide in the POC. - "Where is the approval?" See slide 11. It moves to the pull request and, optionally, the sync step. - "What does Argo CD need access to?" The GitOps repository (read) and the target cluster(s). CI no longer needs cluster credentials, but does need a scoped credential to write to the GitOps repo.

## Slide 7: How the New Deployment Flow Works
Ten steps from code change to a Healthy, Synced application
1
Developer changes app code
2
Pull Request opened
3
Peer review
4
GitHub Actions CI runs
5
Build container image
6
Push image to Harbor
7
Update GitOps repository
8
Argo CD detects Git change
9
Argo CD syncs Kubernetes
10
App is Healthy / Synced
Change & review
CI · GitHub Actions
CD · Argo CD
Notes: WHAT THE SLIDE MEANS A realistic, numbered sequence. Colors map to ownership: slate = change and review, charcoal = CI (GitHub Actions), orange = CD (Argo CD). WHAT TO SAY "Steps 1 to 3 are normal engineering practice. Steps 4 to 7 are CI as we know it, with one difference: step 7 writes the new version into the GitOps repository rather than deploying. Steps 8 to 10 are Argo CD: it notices the Git change, applies it to the cluster, and reports Healthy and Synced when the live state matches." TECHNICAL DETAILS - Step 7 can be a direct commit by a CI service identity (typical for DEV/QA) or a pull request that needs approval (typical for PROD). That choice is how we keep governance. - Argo CD polls Git on an interval and can also be triggered by a webhook; either way, detection is fast but not instantaneous. Do not promise exact latency. - 'Healthy' reflects resource health as evaluated by Argo CD (for example Deployments with available replicas). 'Synced' means live state matches Git. - Image tags should be immutable (or use digests) so a Git commit maps to exactly one image. LIKELY QUESTIONS - "Does this make deployments slower?" Possibly slightly because of the Git hop and polling interval; usually seconds to minutes. Measure it in the POC. - "What if the image push succeeds but the GitOps update fails?" The image exists in Harbor but nothing is deployed; the pipeline fails visibly and can be re-run. This is safer than a half-applied deploy.

## Slide 8: Deployment Traceability
Illustrative example: payments-service in PROD. Facts live in Git and Argo CD, not only in CI logs
Git Commit
abc1234
author · PR · reviewers
Image Version
payments-service:2.4.7
GitOps Change
prod/payments/values.yaml
Argo CD Sync
Synced / Healthy
Kubernetes State
Running 2.4.7
App / Env | payments-service / PROD
Version | 2.4.7
Image | harbor.company.com/payments-service:2.4.7
Git commit | abc1234
GitOps change | prod/payments/values.yaml
Argo CD | Synced / Healthy
Visibility & GitOps history
Commits, PRs, sync status and health show who, what and when
Formal evidence retention
Still needs Git retention, Kubernetes audit logs, central logging / SIEM and org policy
Notes: WHAT THE SLIDE MEANS This is the most important slide. It shows one deployment as a chain of linked facts: Git commit, image version, GitOps change, Argo CD sync result, and live Kubernetes state. The values are illustrative (payments-service, 2.4.7, abc1234, harbor.company.com); replace them with a real example from the POC when available. WHAT TO SAY "Today, to prove what happened, I open GitHub Actions, then Harbor, then Kubernetes and screenshot each. In this model the chain is explicit: a commit produced an image tagged 2.4.7; a GitOps change in prod/payments/values.yaml declared that version for PROD; Argo CD synced it and reports Healthy; Kubernetes is running 2.4.7. Each link is a record in Git or Argo CD that does not expire with CI logs." TECHNICAL DETAILS - Who approved: visible as the reviewers and approvers on the GitOps pull request (and the merge identity), assuming branch protection requires review. - When: the commit and merge timestamps in Git, plus Argo CD sync timestamps. - Which image: the tag (ideally immutable or pinned by digest) recorded in the GitOps change, with the image present in Harbor. - Which workflow: record the workflow run URL and source commit SHA in the GitOps commit message or PR body. This is a convention we must establish; it does not happen automatically. THE ACCURACY POINT (IMPORTANT) The two boxes on the right separate two different things. Deployment visibility and GitOps history is what Git plus Argo CD give us: a durable, queryable record of desired state changes and current sync/health. Formal compliance evidence retention is a separate requirement. It may still need Git retention policy, Argo CD configuration/history, Kubernetes audit logs, centralized logging, a SIEM, and appropriate organizational retention policies. Argo CD does not by itself provide unlimited retention, and we are not claiming any specific retention period or compliance guarantee. Argo CD keeps only a limited, configurable number of sync history entries per application, so long-term history relies on Git. LIKELY QUESTIONS - "Does Git history satisfy auditors?" It is strong evidence of intent and approval, but acceptance depends on the auditor and policy. Confirm requirements with compliance during the POC. - "What if someone force-pushes or rewrites history?" Protect branches, disallow force pushes, and consider mirroring or audit logging of repository events.

## Slide 9: Current vs Proposed
A factual comparison of how deployment information is produced and found
CURRENT · pipeline-driven
PROPOSED · GitOps
GitHub Actions
Deploy
Search logs
Check Harbor
Capture screenshots
Store evidence
Git
GitOps repo
Argo CD
Kubernetes
Capability | Current | Proposed
Git history | App code history only | Desired-state commits and PRs
Deployment state | Inferred from workflow run | Per-application status in Argo CD
Sync status | No continuous view | Synced / OutOfSync
Health | Checked ad hoc | Health per resource in Argo CD
Version visibility | Logs, Harbor, Kubernetes | Single view plus Git history
Drift detection | Limited visibility | Continuous comparison with Git
Notes: WHAT THE SLIDE MEANS A factual side-by-side. The top shows the working sequence in each model; the table compares specific capabilities. There is deliberately no score or 'winner'. WHAT TO SAY "I'm not claiming one model wins. The current model deploys successfully, but deployment facts are inferred from workflow runs and assembled by hand. The proposed model records desired state in Git and exposes sync, health and version in one place. The right-hand column describes capabilities we would validate in the POC." TECHNICAL DETAILS - 'Git history' on the current side refers to application code. Deploy intent is embedded in workflow definitions and run logs, which expire. - 'Sync status' and 'drift detection' are not concepts a push pipeline has by default; Argo CD introduces them by continuously comparing desired and live state. - 'Health per resource' is evaluated by Argo CD using built-in health checks, with custom checks possible for CRDs. - The current-column wording ('limited visibility', 'checked ad hoc') reflects our situation as described, not an absolute limitation of every possible GitHub Actions setup. LIKELY QUESTIONS - "Couldn't we script all of this in Actions?" Partly. Scheduled workflows can compare state, and logs can be exported. The trade-off is building and maintaining bespoke tooling versus adopting a purpose-built controller, which brings its own operating cost. Be candid that this is a legitimate alternative to weigh. - "Where are the downsides?" They are on slide 14, not hidden.

## Slide 10: Drift Detection
Argo CD compares desired state in Git with live Kubernetes state and reports the difference
GIT · Desired state
payments-service
2.4.7
KUBERNETES · Live state
payments-service
2.4.6
Argo CD compares
OUT OF SYNC
Sync policy is a choice, set per application or environment
Automated sync
Argo CD applies the change itself. Self-heal and prune are optional settings.
Manual sync
Argo CD flags OutOfSync. A person with permission triggers the sync.
Notes: WHAT THE SLIDE MEANS A concrete drift scenario. Git declares payments-service 2.4.7; the cluster is running 2.4.6. Argo CD reports OutOfSync. The bottom cards explain that what happens next depends on sync policy. WHAT TO SAY "Argo CD continuously compares the desired state in Git with the live state in the cluster. When they differ, the application shows as OutOfSync, and you can see exactly which resources differ. Whether Argo CD then fixes it automatically or waits for a person is a policy choice that we make per environment." TECHNICAL DETAILS - OutOfSync can have several causes: a Git change that has not yet been applied, a manual change in the cluster (kubectl edit), or a failed sync. The diff view helps tell these apart. - Automated sync: Argo CD applies Git changes without a click. Optional 'self-heal' also reverts manual changes in the cluster; optional 'prune' deletes resources removed from Git. Both should be enabled deliberately. - Manual sync: Argo CD only reports. A person (or an authorized pipeline) triggers the sync. This suits production when change windows or explicit approvals are required. - Some fields are legitimately changed by other controllers (for example replica counts managed by an autoscaler); Argo CD supports ignore rules for these to avoid noisy drift. LIKELY QUESTIONS - "Will it undo an emergency hotfix someone applies with kubectl?" With self-heal on, yes. That is why production policy and break-glass procedures must be decided before rollout. - "Does it detect drift in every resource?" It detects drift in resources it manages (those defined in the Git source). It is not a general cluster scanner. HOW TO AVOID EXAGGERATING The example version numbers are illustrative. Do not claim Argo CD prevents drift; it detects it, and corrects it only if configured to.

## Slide 11: Approval & Governance Model
Existing governance is preserved. It moves to the pull request and the sync step
Developer
Pull Request
Review / Approval
GitHub Actions Validation
Merge
GitOps Repository
Argo CD
Production Kubernetes
Automated sync
Merged changes apply on their own. Often used for lower environments.
Manual sync
Argo CD shows OutOfSync. A named operator triggers the sync.
PR-based approval
Approval is on the GitOps PR, enforced by branch protection.
Added PROD controls
Optional: sync windows, restricted RBAC, change-ticket checks.
Notes: WHAT THE SLIDE MEANS A production deployment path with the approval points made explicit. The green box is where human approval happens: the pull request. Argo CD does not replace approvals; it consumes the result of them. WHAT TO SAY "I want to be clear that Argo CD does not replace our approval process. Whatever we require today, such as peer review, a change ticket, or a release manager sign-off, can be preserved. It simply moves to well-defined places: the pull request that changes desired state and, if we want it, the manual sync step. The four cards are models we can mix per environment." TECHNICAL DETAILS - PR-based approval: use CODEOWNERS and branch protection on the GitOps repository so production paths (for example prod/**) require named approvers and passing checks. The approver identity and timestamp are then part of Git history. - GitHub Actions validation: linting manifests, policy checks, and confirming the referenced image exists in Harbor can run on the PR before merge. - Manual sync: Argo CD RBAC can restrict who may sync production applications. Sync windows can restrict when syncs happen. - Automated sync: reasonable for DEV/QA; for PROD it is an organizational choice, not a technical default. - An existing change-management or ticketing gate can remain in CI before the GitOps commit is created. LIKELY QUESTIONS - "Who can bypass the PR?" Anyone with admin on the repo unless restricted. Apply branch protection to admins too and monitor repository audit logs. - "Is two-person review enforced?" Only if configured via branch protection and CODEOWNERS; it is not automatic.

## Slide 12: Rollback Scenario
Rolling back means changing the desired state in Git
PROD · 2.4.7
Issue detected
Known-good · 2.4.6
Previous release
Git revert
1
Revert desired state
2
Git change (revert / PR)
3
Argo CD detects change
4
Kubernetes reconciled
5
2.4.6 restored
Exact mechanism depends on repo layout and deployment strategy (revert the commit or pin the previous tag). Argo CD’s built-in rollback needs auto-sync off.
Notes: WHAT THE SLIDE MEANS A rollback walk-through. Production runs 2.4.7, an issue is detected, and 2.4.6 is the previous known-good version. The rollback is a Git change, which Argo CD then reconciles. WHAT TO SAY "Rollback is not a special operation; it is another change to desired state. We revert the GitOps change, Argo CD sees the new desired state, and reconciles Kubernetes back to 2.4.6. The rollback itself is recorded in Git, with an author and timestamp, which is more traceable than someone re-running an old pipeline." TECHNICAL DETAILS - Two common patterns: (a) git revert the commit that bumped the version, or (b) set the image tag back to the previous version explicitly. Both create a new commit, so history is preserved. - Argo CD also has a built-in rollback to a previously synced revision, but this is only available when automated sync is disabled, and it leaves Git and the cluster temporarily out of agreement. For that reason, Git-based rollback is the cleaner GitOps path. - Because Harbor still holds the 2.4.6 image, no rebuild is required. Image retention policies in Harbor must not delete known-good versions; check this in the POC. - Speed depends on sync policy and detection interval. For urgent production incidents, define a fast-track procedure (for example a pre-approved revert PR template, or a manual sync with an on-call approver). - Rollback does not undo irreversible side effects such as database migrations; those need their own strategy. LIKELY QUESTIONS - "Is this faster than today?" Not necessarily. The benefit is a consistent, auditable procedure; measure time-to-rollback in the POC rather than claiming it. - "What if Git or Argo CD is down during an incident?" See the availability Q&A: a documented break-glass procedure must exist.

## Slide 13: Security & Access Control
Access is enforced in Argo CD, Git and Kubernetes. Defense in depth, not a single control
Argo CD RBAC
Roles per project and application
SSO
Corporate identity provider login
Environment access
Separate projects for DEV / QA / UAT / PROD
Kubernetes RBAC
Least privilege for Argo CD itself
Protected branches
Required reviews and status checks
PR reviews
Desired-state changes are peer-reviewed
Production controls
Restricted sync and admin rights
Secrets management
Secrets stay out of Git as plaintext
Do not store plaintext Kubernetes secrets in Git
Use External Secrets, Vault, cloud secret managers or Sealed Secrets
Notes: WHAT THE SLIDE MEANS Eight control areas, plus the single most important rule: no plaintext secrets in Git. These controls come from three layers: Argo CD, Git/GitHub, and Kubernetes. WHAT TO SAY "Security is layered. In Argo CD we use SSO and RBAC, with projects that separate environments so a team with DEV rights cannot sync PROD. In Git we use protected branches and mandatory pull request reviews, since Git now holds desired state. In Kubernetes we keep Argo CD's own permissions least-privilege. And secrets never live in Git as plaintext." TECHNICAL DETAILS - Argo CD RBAC: policy lets us grant per-project, per-application permissions (get, sync, override, delete). SSO is typically OIDC against the corporate identity provider; local admin accounts should be disabled or tightly held. - Environment-level access: Argo CD AppProjects restrict which repositories, clusters and namespaces an application may use. - Kubernetes RBAC: Argo CD needs permissions to apply the resources it manages. Scope them per cluster/namespace rather than granting cluster-admin everywhere, where practical. - Git controls: branch protection, required reviews, CODEOWNERS for prod paths, restrictions on force-push, and limited credentials for the CI service identity that writes to the GitOps repo (prefer a GitHub App or fine-scoped token). - Secrets options: External Secrets Operator (sync from a secret manager), HashiCorp Vault integrations, cloud provider secret managers, or Sealed Secrets (encrypted secrets stored in Git). Choose one pattern in the POC and document it. - A net security benefit: CI no longer needs credentials to change the cluster; the cluster-side controller holds that access. A new risk: Argo CD becomes a high-value target, so it needs hardening. LIKELY QUESTIONS - "Is Argo CD itself a risk?" Yes; it holds broad cluster access. See slide 14 for hardening, HA and monitoring. - "Which secrets option do you recommend?" Decide with the security team in the POC based on what we already operate; do not prescribe here.

## Slide 14: Risks & Mitigations
The proposal adds a component to operate, and the risks are named up front
Risk | Mitigation
Learning curve | Training and documented standards
GitOps repository complexity | Standard repository structure
Argo CD becomes critical infrastructure | HA deployment, backup and monitoring
Unauthorized changes | Protected branches and RBAC
Secret exposure | External secret management
Compliance retention | Centralized audit and log retention
Migration complexity | Phased rollout, application by application
Notes: WHAT THE SLIDE MEANS A candid risk register. The deck needs this slide to survive architectural scrutiny: GitOps trades one set of problems for another, and we should say so. WHAT TO SAY "Argo CD is not free. It is a new piece of platform infrastructure with a learning curve, and it needs the same care as any production control plane component. Each risk has a mitigation we would validate in the POC rather than assume." TECHNICAL DETAILS - Learning curve: GitOps concepts (reconciliation, sync, drift) and Argo CD primitives (Application, AppProject, ApplicationSet) are new to many engineers. Mitigate with training, templates and pairing during the POC. - Repository complexity: environment layout (directory per environment with Helm values or Kustomize overlays) must be standardized early; ad hoc structures become unmanageable. - Critical infrastructure: run Argo CD in HA, back up its configuration (ideally Argo CD's own Application definitions live in Git), and monitor it using its metrics. Running workloads keep running if Argo CD is unavailable, but deployment and drift visibility pause. - Unauthorized changes: protected branches plus Argo CD and Kubernetes RBAC; restrict direct kubectl write access in production. - Secret exposure: never plaintext secrets in Git; use an external secrets pattern. - Compliance retention: Argo CD gives visibility and Git gives history, but formal retention may require centralized audit and log retention (Git retention, Kubernetes audit logs, central logging, SIEM, organizational policy). We make no claim about specific retention periods. - Migration complexity: phased rollout, starting with one or two applications, running in parallel before cutting over. LIKELY QUESTIONS - "What is the biggest risk?" Usually organizational: inconsistent repo structure and unclear ownership between app teams and platform. Technical risks are manageable. - "Are there risks you haven't listed?" Invite challenge; capture additions as POC risks.

## Slide 15: Argo CD Trade-offs
What we gain, and what we take on in exchange
Design choice | What we gain | What we take on
Pull-based, Git-driven deploys | Auditable desired state; CI no longer needs cluster credentials | Extra hop (Git, then Argo CD); one more component in the deploy path
Separate GitOps repository | Clear CI / CD split with its own review rules | Two repos to manage; CI needs automation to bump versions
Continuous reconciliation | Drift is visible and can be self-healed | Manual kubectl hotfixes are flagged or reverted; break-glass process needed
Central controller | One view of apps, health and sync across clusters | Critical component: HA, upgrades, backup and monitoring to own
Declarative everything | Reproducible, reviewable changes | Learning curve; Helm / Kustomize standards; secrets need external tooling
Visibility, not an audit system | Git history and sync status in one place | Formal retention still needs logs, SIEM and policy; Argo CD keeps limited sync history
Notes: WHAT THE SLIDE MEANS A balanced view of the proposal. Each row is a design choice that gives us a benefit and also costs us something. This slide complements the risk table: risks are things that might go wrong; trade-offs are costs we accept by design. WHAT TO SAY "I want to be explicit about the price of this model. Pull-based delivery removes cluster credentials from CI and gives us auditable desired state, but it adds Git and Argo CD to the deploy path. A separate GitOps repository gives a clean CI/CD split, but it is another repository and needs automation. None of these are reasons not to proceed, but the POC should measure them." TECHNICAL DETAILS - Extra hop: a deployment now needs the GitOps commit and Argo CD detection. Detection is by polling or webhook, so there is added latency, usually small. Measure it. - Continuous reconciliation cuts both ways. With self-heal, an emergency kubectl change can be reverted. Decide per environment whether self-heal is on, and document a break-glass procedure. - Central controller: Argo CD is not in the application request path, so running workloads continue if it is down, but sync, drift visibility and the central view pause. Plan HA, backups and monitoring. - Declarative: teams must agree on Helm or Kustomize conventions and an environment layout. Argo CD does not manage secrets natively; use an external secrets approach. - Visibility, not audit: Argo CD keeps a limited, configurable number of sync history entries per application. Long-term evidence relies on Git retention, Kubernetes audit logs, central logging, a SIEM, and organizational retention policy. We make no claim about specific retention periods. - Other trade-offs worth mentioning if asked: progressive delivery (canary, blue-green) needs additional tooling such as Argo Rollouts; Argo CD does not build, test or scan software, so GitHub Actions remains required; very large numbers of applications may need Argo CD tuning and sharding. LIKELY QUESTIONS - "Is it worth it?" That is what the POC measures: traceability and evidence effort improvements against the operating cost on the right-hand column. - "Could we get most of this by exporting GitHub Actions logs?" That would address log retention but not continuous state comparison or a central runtime view. It is a legitimate lighter-weight alternative to compare in the POC.

## Slide 16: POC & Migration Strategy
Start small, validate against criteria, then expand environment by environment
PHASE 1
POC
1–2 applications
PHASE 2
DEV / QA
Lower environments
PHASE 3
UAT
Pre-production validation
PHASE 4
Production
Controlled cut-over
PHASE 5
Standardization
Templates and runbooks
POC validation criteria
Deployment traceability
GitOps workflow
Harbor integration
Rollback
Drift detection
RBAC
Approval workflow
Monitoring
Audit requirements
Notes: WHAT THE SLIDE MEANS A five-phase path from a limited POC to standardization, with nine validation criteria for the POC. No durations are stated on purpose: timeline should be set after agreeing scope and team capacity. WHAT TO SAY "Phase 1 is the ask: a POC with one or two representative applications. We only move on if the POC meets the criteria below. Then we expand to DEV and QA, UAT, and finally production, and finish by standardizing templates, runbooks and training." POC VALIDATION CRITERIA — WHAT 'DONE' LOOKS LIKE - Deployment traceability: for a sample deployment, can we answer who, what, when, which image, which commit, and what was deployed previously, using Git and Argo CD alone? - GitOps workflow: does the CI-to-GitOps-repo handoff work reliably, including failures and retries? - Harbor integration: pulls work (image pull secrets), image tags are immutable or pinned, and Harbor retention does not delete deployed versions. - Rollback: time and effort to restore the previous version via Git. - Drift detection: introduce a manual change; confirm it is detected and handled per sync policy. - RBAC: SSO login, per-environment permissions, and no unintended production access. - Approval workflow: production changes require the agreed approvals, and those approvals are visible in Git. - Monitoring: Argo CD health and sync failures produce alerts. - Audit requirements: review with compliance what evidence they accept, and whether additional retention (logs, SIEM) is needed. MEASURABLE TARGETS The next slide turns these criteria into metrics, baselines and proposed targets. LIKELY QUESTIONS - "How long is the POC?" Propose after selecting applications and staffing; avoid committing to a number here. - "What are the exit criteria if it fails?" Criteria not met means we stop or adjust; the POC is designed to be reversible because existing GitHub Actions deployment can continue in parallel. - "Which apps should we pick?" One stateless service with moderate change frequency and one with more complex configuration, so we see both ends.

## Slide 17: Measurable POC Success Criteria
Targets are proposals. Agree thresholds and capture baselines before the POC starts
Criterion | Metric | Baseline | Proposed target
Traceability | POC deployments answerable from Git + Argo CD alone | n/a | 100%
Evidence effort | Minutes per deployment spent collecting evidence | Measure now | Agreed % cut
Time to answer | Minutes to find who, what, when, image | Measure now | ≤ 5 min
Rollback | Decision to previous version Healthy | Measure now | Agreed limit
Drift detection | Injected manual changes flagged OutOfSync | Not measured | 100%
Sync reliability | Syncs succeeding with no manual fix | Measure now | ≥ 95%
Access control | Negative RBAC / branch-rule tests denied | n/a | 100%
Operating effort | Engineer hours per week to run Argo CD | n/a | Report vs saved
Notes: WHAT THE SLIDE MEANS These are the measurable criteria the POC will be judged against. Each has a metric, a baseline (what we measure today, before the POC), and a proposed target. All targets are proposals, not commitments, and should be agreed with engineering, platform, security and compliance before the POC starts. WHAT TO SAY "To avoid the POC being judged on impressions, I'm proposing eight measurable criteria. For several of them we need a baseline from today's process, for example how many minutes we spend collecting evidence per deployment. We should capture that first, then agree the targets together." HOW EACH CRITERION IS MEASURED - Traceability: for each POC deployment, try to answer who approved, what was deployed, when, which image, which commit, and what was deployed before, using only Git and Argo CD. Count the share that can be answered fully. Target 100%. - Evidence effort: time-box a sample of current deployments to see how long screenshot and evidence collection takes, then repeat during the POC. The target percentage reduction is to be agreed; no figure is claimed here. - Time to answer: time a reviewer answering a standard set of questions about a past deployment, today versus in the POC. 5 minutes is a suggested starting point. - Rollback: from the decision to roll back until the previous version is Healthy, timed in several rehearsals. Success is the rollback restoring the known-good version every time and being recorded in Git. The time limit is to be agreed. - Drift detection: inject manual changes (for example scale a deployment, edit an image tag) and verify each shows as OutOfSync. Also record time-to-detect. - Sync reliability: share of syncs that complete Healthy without manual intervention. Compare with current deployment success rate. 95% is a suggested starting threshold. - Access control: run negative tests (unauthorized sync to PROD, direct push to protected branch, unapproved PR merge). All should be denied. - Operating effort: log engineer hours spent running, upgrading and supporting Argo CD during the POC and compare with evidence hours saved. This is the honest cost side of the ledger. ALSO RECORD (NOT A PASS/FAIL TARGET) Merge-to-Healthy lead time compared with current deploy time, so we understand the added latency. LIKELY QUESTIONS - "Why no hard numbers for effort reduction?" Because we do not yet have a baseline, and inventing one would undermine credibility. We set the threshold after measuring. - "What happens if a criterion fails?" We review whether it is a configuration issue, a process issue or a fundamental limitation, and report that honestly in the POC results.

## Slide 18: Recommendation & Next Steps
Approve a limited POC, then decide with measured results
1
Approve a limited Argo CD POC
2
Select 1–2 representative applications
3
Establish GitOps repository structure
4
Integrate GitHub Actions + Harbor + Argo CD + Kubernetes
5
Validate deployment traceability
6
Validate rollback
7
Validate governance and approvals
8
Measure operational effort
9
Document standards
10
Present POC results and migration plan
GitHub Actions builds and validates the software. Git defines the desired deployment state. Argo CD continuously reconciles Kubernetes to that desired state.
Notes: WHAT THE SLIDE MEANS The recommendation is deliberately modest: approve a limited POC, run ten defined steps, and bring back measured results and a migration plan. The closing statement restates the model in one sentence. WHAT TO SAY "We are not asking to migrate everything. We are asking for approval to run a limited POC with one or two representative applications, validate the criteria on the previous slide, and measure the operational effort. Then we come back with data and a migration plan. To close: GitHub Actions builds and validates the software. Git defines the desired deployment state. Argo CD continuously reconciles Kubernetes to that desired state." HOW TO AVOID EXAGGERATING Describe benefits as hypotheses to be confirmed. Do not promise audit outcomes, specific time savings, or retention periods. =========== ANTICIPATED Q&A =========== 1. Why Argo CD instead of continuing with GitHub Actions? It is not about GitHub Actions being inadequate. A push pipeline acts once at deploy time; Argo CD continuously compares desired state in Git with live state, and gives a central view of sync status and health. Some of this could be scripted in Actions, but that means building and maintaining bespoke tooling. The trade-off is adopting a new component to operate. The POC is designed to test whether the benefit justifies it. 2. Does Argo CD replace GitHub Actions? No. GitHub Actions remains our CI: checkout, build, tests, security scanning, image build and push to Harbor. Only the deployment step changes: instead of deploying to the cluster, the pipeline updates the GitOps repository. 3. How does approval work? Approval moves to well-defined points: the pull request on the GitOps repository (enforced via branch protection and CODEOWNERS) and optionally a manual sync in Argo CD restricted by RBAC. Existing gates such as change tickets can remain in CI before the GitOps commit. Argo CD does not replace approvals by itself. 4. How is rollback handled? By changing desired state in Git, either reverting the commit or pinning the previous image tag. Argo CD detects the change and reconciles Kubernetes. Argo CD's built-in rollback to a previous sync exists but requires automated sync to be disabled. Exact mechanism depends on repo layout and deployment strategy. Database migrations and other irreversible side effects need separate handling. 5. What happens if Argo CD is unavailable? Running workloads continue to run; Argo CD is not in the request path of applications. During the outage we lose syncing, drift detection and the central view. Mitigations: HA deployment, backups (including keeping Argo CD's own configuration in Git), monitoring and alerting, and a documented break-glass procedure for urgent changes. 6. How do we manage secrets? Never store plaintext Kubernetes secrets in Git. Options include External Secrets, Vault, cloud secret managers, or Sealed Secrets. Choose one pattern with the security team during the POC and document it. 7. How do we audit production deployments? Combine sources: Git history (commits, PR approvals, merge identity), Argo CD application history and events, Kubernetes audit logs, and centralized logging or a SIEM, under the organization's retention policies. Argo CD adds visibility but is not a complete compliance system on its own. Confirm what auditors require during the POC. 8. How long is deployment history retained? We cannot state a guaranteed period. Git history lasts as long as the repository and its retention policy. Argo CD keeps a limited, configurable number of sync history entries per application. Kubernetes audit logs and central logging follow whatever retention we configure. Formal retention needs an organizational decision. 9. What happens if someone manually changes Kubernetes? Argo CD shows the application as OutOfSync and displays the diff. Depending on sync policy, it either waits for a person to sync or automatically reverts the change (self-heal). Production should also restrict direct kubectl write access, with a break-glass process for emergencies. 10. How do we migrate existing applications? Phased. Put the application's manifests (Helm or Kustomize) into the GitOps repository, create an Argo CD Application, and first observe with manual sync to compare against what is running. Then replace the deploy step in the workflow with a 'update GitOps repo' step. Start with one or two applications, then DEV/QA, UAT, and production. 11. Does Argo CD work with Harbor? Yes, in the sense that Argo CD deploys manifests that reference Harbor image tags, and Kubernetes pulls the images from Harbor using image pull secrets, as today. Harbor can also host Helm charts as OCI artifacts, which Argo CD can use as a source. Validate image pull and tag immutability in the POC. 12. What happens to existing GitHub Actions workflows? Build, test, scan and push-to-Harbor steps stay. The deployment job is replaced by a step that commits or opens a PR in the GitOps repository with the new image tag, using a tightly scoped credential. CI no longer needs cluster credentials. 13. How do we handle multiple Kubernetes clusters? Argo CD can manage multiple clusters from one instance, or we can run an instance per cluster or environment. ApplicationSets can generate applications per cluster. The choice depends on network boundaries, blast radius and isolation requirements; evaluate in the POC. 14. How do we handle DEV/QA/UAT/PROD? A common approach is one directory per environment in the GitOps repository (for example prod/payments/values.yaml), using Helm values or Kustomize overlays, with Argo CD AppProjects separating access. Promotion is a pull request moving a version from one environment's path to the next. Standardize this structure before scaling. 15. What is the operational overhead of running Argo CD? Argo CD is a set of components running in Kubernetes, so we must handle upgrades, HA sizing, backups, monitoring, RBAC and SSO administration, and user support. We have no measured number yet; the POC includes a step to measure operational effort so we can compare it against current manual evidence work.